Java EE 8 → Jakarta EE 10 Migration

Problem Statement & Solution

EE-volution Project

August 2026

Badal Burathoki, Shivaprasad N, Supreeth Roy

Problem Statement

Migrating enterprise applications from Java EE to Jakarta EE is one of the most pervasive yet underestimated modernisation challenges facing Java organisations today. At its surface it appears to be a simple namespace rename — in practice it cascades into a multi-dimensional engineering problem spanning source code, build systems, runtimes, and operational risk.

Key Challenges

Namespace Shift & Renaming Risks: All Jakarta EE APIs moved from javax.* to jakarta.*. This breaks Java source, XML deployment descriptors, string literals in annotation values, property keys, and config files. Java SE packages (javax.sql, javax.crypto) must not be renamed — a distinction a naive find-and-replace will get wrong.

Dependency Blockers: Legacy projects depend on unmaintained third-party libraries still using javax.* imports, requiring vendor-compatible releases, bytecode transformation, or complete library replacements.

Cascading JDK Upgrades: Jakarta EE 10 requires JDK 17+. Upgrading from Java 8 introduces additional breaking changes: JAXB and JAX-WS were removed from JDK 11, and module encapsulation rules tightened.

Dynamic Code Limitations: Reflection, custom serialisation, and META-INF/services/javax.* SPI registrations resolve class names at runtime. Automated rewriters cannot safely rename these, creating potential ClassNotFoundException errors in production.

Infrastructure & Operational Risk: Application servers must be upgraded to Jakarta EE 10-certified runtimes (e.g. Open Liberty 23.0.0.6+), alongside CI/CD pipelines, build plugins, and deployment scripts.

Solution

A successful migration uses a hybrid approach: deterministic tools for exact mechanical tasks, Generative AI for complex reasoning and judgment calls, and human governance for risk sign-off. The pipeline runs in three ordered layers:

Layer A — Assess (Discovery & Impact Analysis)

Four parallel discovery tools catalogue all javax.* usage across source files, XML deployment descriptors, config string literals, and Maven dependencies. Eclipse Transformer is then run against the built WAR to determine mechanical coverage and surface judgment-call candidates (reflection, serialisation, SPI registrations) that automated tools cannot safely resolve.

Layer B — Plan (Risk Register & Sprint Roadmap)

AI triages each judgment-call candidate by reading the source file and applying structured outcome logic. A risk register is built with severity, classification, and resolution instructions grounded in a technical reference document. Work items with effort estimates are distributed into an ordered sprint roadmap for architect sign-off.

Layer C — Migrate (Automated Application & Build Verify)

Nine sequential steps apply all non-blocked changes to the source tree: run Eclipse Transformer, copy transformed output back, patch string-literal and Facelets-URI gaps, update pom.xml dependency coordinates, update Liberty server.xml feature names, commit to Git, and verify with a full Maven build.

Impact: This multi-layer strategy automates up to 80% of repetitive migration tasks, reduces overall migration time by over 50%, prevents accidental Java SE overwrites, and ensures zero business-logic regression through a verified build.